Project Planning Phase Milestone and Activity List

|  |  |
| --- | --- |
| Date | November 8, 2022 |
| Team Id | PNT2022TMID34348 |
| Project Name | Retail Store Stock Inventory Analysis |

|  |  |  |
| --- | --- | --- |
| **Title** | **Description** | **Date** |
| **Literature Survey & Information Gathering** | Literature survey on the selected project & gathering information by referring the, technical  papers, research publications etc | 23th September 2022 |
| **Prepare Empathy Map** | Prepare Empathy Map Canvas to capture the user  Pains & Gains, Prepare list of problem statements | 12th September 2022 |
| **Ideation** | List the by organizing the brainstorming session and prioritize the top 3 ideas  based on the feasibility & importance. | 19th September 2022 |
| **Proposed Solution** | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business  model, social impact, scalability of solution, etc | 21st September 2022 |
| **Problem Solution Fit** | Prepare problem - solution fit document. | 27th September 2022 |
| **Solution Architecture** | Prepare solution architecture document. | 3rd October 2022 |
| **Customer Journey** | Prepare the customer journey maps to  understand the user | 14th October 2022 |
|  | interactions & experiences with the application (entry  to exit). |  |

|  |  |  |
| --- | --- | --- |
| **Functional Requirement** | Prepare the functional requirement document. | 04th October 2022 |
| **Data Flow Diagrams** | Draw the data flow diagrams and submit for  review. | 3rd October 2022 |
| **Technology Architecture** | Prepare the technology architecture diagram | 14th October 2022 |
| **Prepare Milestone & Activity List** | Prepare the milestones & activity list of the project. | 22nd October 2022 |
| **Project Development - Delivery of Sprint-1, 2, 3 &**  **4** | Develop & submit the developed code by testing  it. | In Progress |